**MSIP TASK TRACKER**

|  |  |
| --- | --- |
| Will |  |
| WEEK | TASK |
| 11 | Create the class calendar page front end, task page front end |
| 12 | Create and test controllers for class calendar and tasks |
| 13 | Attempt creation of student calendars/import Google calendar events |
| 14 | Test and polish calendar and task page |

|  |  |
| --- | --- |
| Nate |  |
| WEEK | TASK |
| 11 | Design a standard Page \_Layout |
| 12 | Boot strap design & CSS |
| 13 | Design custom layouts for special pages, IE: calendar, user profile |
| 14 | Polish layouts help with unit testing |

|  |  |
| --- | --- |
| Chaze |  |
| WEEK | TASK |
| 11 | Account Creation Front End / Work with the team and insure uniformity in Layouts. |
| 12 | Account Creation Controller Test & Model Design {Relationship pairs} |
| 13 | Password Encryption & Hashing |
| 14 | Finalization of Views, Controller Functionality & Model Intergrations. |

|  |  |
| --- | --- |
| Harley |  |
| WEEK | TASK |
| 11 | Create class: User profile page front end |
| 12 | User profile page controller |
| 13 | User profile page Test case |
| 14 | Azure Integration testing/hosting |

|  |  |
| --- | --- |
| Diego |  |
| WEEK |  |
| 11 | Create site Navigation bar front end |
| 12 | Create site Navigation bar controller |
| 13 | Design and layout the external links. |
| 14 | Add hyperlinks to icons. |